**SKILLCOURT 6.0**DAILY SCRUM MEETING MINUTES FOR THE 2016 SEMESTER

**Scrum Meeting #1 -- Sprint #1 -- Tuesday August 30th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm *(first daily scrum - prj assignments came via email last night)*

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* n/a
* What is planned to be done until the next scrum meeting?
* Watch some of the videos from last semester’s senior project and other non technical material from that as well via their github. <https://github.com/FIU-SCIS-Senior-Projects/SkillCourt5>
* What are the hurdles?
* Might not know what I’m looking at really until we meet with product owner, but the videos should help a bit.

Jofran Duran:

* What was done since the last scrum meeting?
* n/a
* What is planned to be done until the next scrum meeting?
* Getting familiar with Github and Mingle with the videos provided by Mohsen
* What are the hurdles?
* Not a hurdle but despite the videos are very well explained without getting my hands on Github or Mingle I don’t think I actually understand everything just yet.

Pedro Carrillo:

* What was done since the last scrum meeting?
* n/a
* What is planned to be done until the next scrum meeting?
* Learn how to use mingle and learn the functionality and code of the project.
* What are the hurdles?
* The guides that the project has are for windows, while i have a mac which makes it difficult to setup my environment

Rolando Ramos:

* What was done since the last scrum meeting?
* n/a
* What is planned to be done until the next scrum meeting?
* Learn Mingle. Setup accounts needed. Get code from repo.
* What are the hurdles?
* Hardware part of the project, we have no knowledge.

**Scrum Meeting #2 -- Sprint #1 -- Wednesday August 31st 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 6:30pm *(met in person during ‘class time’ -- first in person meeting)*

End time: 7:00pm

April Perry:

* What was done since the last scrum meeting?
* Watched all the youtube videos I could find on version 5.0 and other versions, but the other versions ended up not really being relevant because within the 5.0 version they rebuild the code from the group up, so all we really have now to work with is the computer application
* What is planned to be done until the next scrum meeting?
* Reach out, as a team, to Dr. Kemmel for a much needed meeting. Can start attempting to look around the 5.0 source code in github now, now that the videos gave me a lit bit more of an idea of the functionality of it all
* What are the hurdles?
* Haven’t coded in Java since undergrad (4 years ago!). So will have to start playing around/refreshing my memory of it!

Jofran Duran:

* What was done since the last scrum meeting?
* Watched more videos about Github and Mingle, took a look to the code for the version 5.0
* What is planned to be done until the next scrum meeting?
* To set up a meeting with the product Owner, Dr. Kemal; get an understanding of what do we have right now and what is expected for the version 6.0
* What are the hurdles?
* Dr. Kemal seems like a busy person and we are trying to set up a meeting as soon as possible.

Pedro Carrillo:

* What was done since the last scrum meeting?
* Reviewed past videos of the project. Getting to understand the architecture of the project
* What is planned to be done until the next scrum meeting?
* Think about how can we fit the current system into the android application.
* What are the hurdles?
* Past projects cannot be found, only version

Rolando Ramos:

* What was done since the last scrum meeting?
* Review videos, review the code and try to understand the logic.
* What is planned to be done until the next scrum meeting?
* Research on migrating the code to android app.
* What are the hurdles? No experience in android apps.

**Scrum Meeting #3 -- Sprint #1 -- Thursday, September 1st 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Participate in email exchanges with the group, Dr Kemmel, and Gumi. Very quickly scanned over the 4 java classes the make up the source code of the final submission of 5.0. Also looked over the one source file that is the Arduino code which is in C, which thankfully I am very familiar with, so finished up feeling better about it.
* What is planned to be done until the next scrum meeting?
* Review the info from the meeting that some team member had today with Kemmel and review the full documentation of the meeting Jofran had with Gumi and previous developers
* What are the hurdles?
* Kept trying to join the skype, but couldn't get connected. I got parts of the convo here and there and was connected via messenger with the Skype group. Need to test run Skype again with a group.

Jofran Duran:

* What was done since the last scrum meeting?
* Two meetings, first with the two Product Owners, Gummi and Dr. Kemal, and with one of the VIP students; a second meeting was held with Gummi, one of the last term developers, the Director of Technology for SkillCourt and April.
* What is planned to be done until the next scrum meeting?
* Prepare meeting recaps for the rest of the team, dig deeper on the las version code
* What are the hurdles?
* None

Pedro Carrillo:

* What was done since the last scrum meeting?
* Reviewed the source code of the project. Think about a way to handle the data from the java app to the mobile application
* What is planned to be done until the next scrum meeting?
* Think about questions to make to the product owner and past developers. Try to see the best way to fit the current system with an android application in the meeting we will have on wednesday
* What are the hurdles?
* Options of communication between the android application and the java backend looks limited

Rolando Ramos:

* What was done since the last scrum meeting?
* Review emails and videos
* What is planned to be done until the next scrum meeting?
* Review code and take note of questions for next meeting with product owner
* What are the hurdles?
* Hardware Unknown

**Scrum Meeting #4 -- Sprint #1 -- Friday, September 2nd 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Reviewed awesome documentation by Jofran !
* What is planned to be done until the next scrum meeting?
* Going to look back over other version and see if they still have any of their android app code intact. Really could have swore I saw a video with an android app being used!
* What are the hurdles?
* Nervous about the app building since I have never done anything like it before, so going to look around at how to get myself introduced to something like that.

Jofran Duran:

* What was done since the last scrum meeting?
* Prepare recaps for the last two meetings so the whole team can be in sync.
* What is planned to be done until the next scrum meeting?
* Install the version 5.0 and get it to run to its capabilities without the pads.
* What are the hurdles?
* Limited access to the hardware that the project requires.

Pedro Carrillo:

* What was done since the last scrum meeting?
* Reviewed the topics and heard the conversation of the first meeting with dr Kemmel. The project will include not only our team but teams from electronic and mechanical engineering.
* What is planned to be done until the next scrum meeting?
* Investigate about firebase and it’s capabilities. This tool will help us to keep data of users on the cloud using only an android application. Can be used by the back end
* What are the hurdles?
* Integrating firebase with the back end sounds very hard as it is using javaFX which i’m not very familiar.

Rolando Ramos:

* What was done since the last scrum meeting?
* Review documentation meeting I couldn't attend
* What is planned to be done until the next scrum meeting?
* Research android development
* What are the hurdles?
* Hardware part still in question.

**Scrum Meeting #5 -- Sprint #1 -- Tuesday, September 6th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm *(Monday was Labor Day, no daily scrum meeting)*

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* There was indeed an android app, but look like the code was never uploaded on github. Joined the Slack group and joined the appropriate channels of communications. Long Holiday Weekend - nothing really else to report
* What is planned to be done until the next scrum meeting?
* Prepare for the meeting with Gumi and group tomorrow.
* What are the hurdles?
* n/a

Pedro Carrillo:

* What was done since the last scrum meeting?
* Thought about the way to communicate the android app with java. Looks like an api interface it’s the best approach. Another choice could be bluetooth. Still need to show my thoughts to previous developers in next meeting (Tomorrow).
* What is planned to be done until the next scrum meeting?
* Prepare thoughts to present them in next meeting.
* What are the hurdles?
* Lots of questions regarding to the flexibility of the project and how can it be expanded.

Jofran Duran:

* What was done since the last scrum meeting?
* Getting familiar with the version 5.0
* What is planned to be done until the next scrum meeting?
* Meet with the different team in person and presence a live demo of SkillCourt
* What are the hurdles?
* None

Rolando Ramos:

* What was done since the last scrum meeting?
* I was able to run java application on my laptop
* What is planned to be done until the next scrum meeting?
* Check documentation and code from previous teams that are Android based.
* What are the hurdles?
* Need to see a demo of the app to make sure we are on the right track.

**Scrum Meeting #6 -- Sprint #1 -- Wednesday, September 7th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Attedned the meeting with the ENTIRE skillcourt team. Stayed for almost 4 hours. Got a run down from the past developers as well as demonstrations and set-up instructions. Talked about A LOT of possible user stories, but kind of just informal hopes and wishes, nothing concrete from anyone yet.
* What is planned to be done until the next scrum meeting?
* Download the java code and the installation that goes with it
* What are the hurdles?
* Make sure i have the most updated version of netbeans and jdk/jre

Jofran Duran:

* What was done since the last scrum meeting?
* Attended to the meeting with all the teams that will work on the project
* What is planned to be done until the next scrum meeting?
* Start a rough draft of the user stories that our team will be working on.
* What are the hurdles?
* None

Pedro Carrillo:

* What was done since the last scrum meeting?
* Meeting with skillcourt team. Got to know lots of people that will work on this project. Talked with previous owners(developers) and got a lot of points of views. April and Rolando took home a couple of arduinos and sensors to setup their environments.
* What is planned to be done until the next scrum meeting?
* Start the foundation of the android application having in mind firebase as db on the cloud. Seems api interface is the way to go.
* What are the hurdles?
* Talking with previous developers we think that changing the code to bluetooth is a lot of work. So the way to go is creating an api interface for the current program, which we have to research about.

Rolando Ramos:

* What was done since the last scrum meeting?
* Meeting with the whole team of SkillCourt. We were able to share knowledged and get a better understanding of the app
* What is planned to be done until the next scrum meeting?
* Test device provided to test on my laptop
* What are the hurdles?
* Nothing at this moment

**Scrum Meeting #7 -- Sprint #1 -- Thursday, September 8th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Downloaded new netbeans and go thru java code instillation via the installation and maintenance youtube video from version 5.0.
* What is planned to be done until the next scrum meeting?
* Log into github and mingle. See you can do anything in either already or if we do not have enough info from product owners yet??
* What are the hurdles?
* Wondering if we should upload the old code into github to work off of? Bad idea?

Jofran Duran:

* What was done since the last scrum meeting?
* Created Github account, got more familiar with it having hand on the tool.
* What is planned to be done until the next scrum meeting?
* Start to get familiar with Mingle
* What are the hurdles?
* None

Pedro Carrillo:

* What was done since the last scrum meeting?
* Setup of basic classes to be used on the android application
* What is planned to be done until the next scrum meeting?
* Start development of user login
* What are the hurdles?
* n/a

Rolando Ramos:

* What was done since the last scrum meeting?
* Tried to run app with device on laptop
* What is planned to be done until the next scrum meeting?
* Try again since I couldn't make it work
* What are the hurdles?
* Connection didnt worked.

**Scrum Meeting #8 -- Sprint #1 -- Friday, September 9th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Get all signed up and logged into everything class/project related. Send Mohsen my user info for github. I see have been added to my project and given access to my project in both Mingle and GitHub. Look at a couple videos to make sure I knew how to: create a Branch of my own for development purposes. Also, downloaded git desktop even though I’m not sure how/if it’s needed or how it goes with github...
* What is planned to be done until the next scrum meeting?
* Download Arduino code and TEST FULLY !!!!
* What are the hurdles?
* Find a printer cable/or buy one to actually connect the breadboard to the computer

Jofran Duran:

* What was done since the last scrum meeting?
* Played around with mingle, rewatch the videos provided for its use.
* What is planned to be done until the next scrum meeting?
* Define user stories more formally to start getting them on Mingle
* What are the hurdles?
* None

Pedro Carrillo:

* What was done since the last scrum meeting?
* Started to build android app and creating users with firebase.
* What is planned to be done until the next scrum meeting?
* Be able to register with the app
* What are the hurdles?
* n/a

Rolando Ramos:

* What was done since the last scrum meeting?
* Get access to Github from professor. I was able to get application running.
* What is planned to be done until the next scrum meeting?
* Define user stories
* What are the hurdles?
* None

**Scrum Meeting #9 -- Sprint #2 -- Tuesday September 13th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* N/A - On vacation since thursday in DC
* What is planned to be done until the next scrum meeting?
* Create user stories
* What are the hurdles?
* Need to meet again with Tony and Gummi and folks

Jofran Duran:

* What was done since the last scrum meeting?
* Brainstorm User Stories
* What is planned to be done until the next scrum meeting?
* Define the final user stories
* What are the hurdles?
* Define the scope of the app

Pedro Carrillo:

* What was done since the last scrum meeting?
* Finished register within the application and Re-wrote some of the Statistics code to be able to play games longer that 60 seconds.
* What is planned to be done until the next scrum meeting?
* Build an step library for android to be able to create pre determined sequences on the application
* What are the hurdles?
* none

Rolando Ramos:

* What was done since the last scrum meeting?
* Brainstorm user stories
* What is planned to be done until the next scrum meeting?
* User stories
* What are the hurdles?
* Still need to define some specifics from the project

**Scrum Meeting #10 -- Sprint #2 -- Thursday September 15th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Created user stories within google doc for group distribution
* What is planned to be done until the next scrum meeting?
* Meet with Pedro for tutorials and demos
* What are the hurdles?
* Download the andriod app development tools if needed

Jofran Duran:

* What was done since the last scrum meeting?
* Refine user stories
* What is planned to be done until the next scrum meeting?
* Set up developing environment
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Android library halfway done. A single view can be created for a step.
* What is planned to be done until the next scrum meeting?
* Finish all the android library
* What are the hurdles?
* Some problems with performance issues that caused the library to not work correctly.

Rolando Ramos:

* What was done since the last scrum meeting?
* Had meeting with Gummie and John
* What is planned to be done until the next scrum meeting?
* Check code for some specifics that John suggested should be fix
* What are the hurdles?
* None

**Scrum Meeting #11 -- Sprint #2 -- Tuesday September 20th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Andriod code tutorials from Pedro and direction from him on researched for hosting the current java code on the local server for access via an http request from the andriod
* What is planned to be done until the next scrum meeting?
* The research and development of above
* What are the hurdles?
* Download tomcat and etc.

Jofran Duran:

* What was done since the last scrum meeting?
* Refreshing knowledge on Android development
* What is planned to be done until the next scrum meeting?
* Check code written by other team members
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Library for android steps finished. Container was full developed and now fulfills our needs.
* What is planned to be done until the next scrum meeting?
* Improving the code of the game modes so we can have two different game modes.
* What are the hurdles?
* none

Rolando Ramos:

* What was done since the last scrum meeting?
* Download Android studio
* What is planned to be done until the next scrum meeting?
* Check documentation provided by Pedro
* What are the hurdles?

**Scrum Meeting #12 -- Sprint #2 -- Thursday September 22th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Created a “Hello World” program of the above desired purpose from pedros direction. Met with Gummi and Tony and team and we now have a more clear direction of the information/code and this is no long the direction we are going to take..
* What is planned to be done until the next scrum meeting?
* Look into enhancements I can make within the java code for this sprint, until the wifi hardware in available for the real deal!
* What are the hurdles?
* Need the updated java code and test it with arduino before attempting anymore changes

Jofran Duran:

* What was done since the last scrum meeting?
* Meeting with Product Owner and Director of Technology to define some aspects of the project that weren’t quite clear so far.
* What is planned to be done until the next scrum meeting?
* Assign user stories and start coding.
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Meeting with Gummie and Tony. Also, finished implementing Game modes for the java code.
* What is planned to be done until the next scrum meeting?
* Start the coding of the timer in the android application.
* What are the hurdles?
* Threads could not update on the view on the android application.

Rolando Ramos:

* What was done since the last scrum meeting?
* Had call with Gummie , Tony and the rest of the team. We clarify some questions about the project
* What is planned to be done until the next scrum meeting?
* Assign user stories.
* What are the hurdles?

**Scrum Meeting #13 -- Sprint #3 -- Monday September 26th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Enter user stories into Mingle for 3rd Sprint. Can stop updating and maintaining java code since we decided we are only going forward with the andriod app
* What is planned to be done until the next scrum meeting?
* Hope that my computer stops acting up and can download Andriod Studio
* What are the hurdles?
* Broken laptop! Need to re-install windows and hope for the best in order to work on project!

Jofran Duran:

* What was done since the last scrum meeting?
* Clarification on the use of Mingle
* What is planned to be done until the next scrum meeting?
* Test and make sure that the latest version of code is running and ready for me start adding my own code
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Worked on the timer of the game. This timer will be shown at the time a game is started on the android application
* What is planned to be done until the next scrum meeting?
* Start to work on moving the java code to android.
* What are the hurdles?
* Android works very different than normal Java. You have to be very careful with threads and how to update the UI from different threads.

Rolando Ramos:

* What was done since the last scrum meeting?
* Enter user story on Mingle. Pull latest code
* What is planned to be done until the next scrum meeting?
* .Create diagrams for user story

What are the hurdles?

**Scrum Meeting #14 -- Sprint #3 -- Tuesday September 27th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* N/A still broken latop
* What is planned to be done until the next scrum meeting?
* Will watch videos on Andriod studio installation and navigation at work :)
* What are the hurdles?
* Laptop repair!!!

Jofran Duran:

* What was done since the last scrum meeting?
* Tested latest updated code for Java and Android apps
* What is planned to be done until the next scrum meeting?
* Meet with product owner to define coach user stories
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Started to port the statistics code to android about keeping the score to java
* What is planned to be done until the next scrum meeting?
* Finish the port. Start to work on how to set the configurations of the game.
* What are the hurdles?
* n/a

Rolando Ramos:

* What was done since the last scrum meeting?
* Diagrams done
* What is planned to be done until the next scrum meeting?
* .Work on the code for my user story 788

What are the hurdles?

**Scrum Meeting #15 -- Sprint #3 -- Wednesday September 28th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Re-install’d windows and successfully downloaded Andriod Studio on laptop!
* What is planned to be done until the next scrum meeting?
* Extract Pedros latest code from GitHub (andriod app code) and open in Andriod Studio
* What are the hurdles?
* N/A

Jofran Duran:

* What was done since the last scrum meeting?
* Met with product owner to go over the functionalities desired for the coach role.
* What is planned to be done until the next scrum meeting?
* Formally describe user stories for coach role and send to Product Owner and Director of Technology for approval
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Finished to port the porting of the java code. Still missing the communication with arduino because it’s different.
* What is planned to be done until the next scrum meeting?
* Start the screen to create a game on the android application
* What are the hurdles?
* n/a

Rolando Ramos:

* What was done since the last scrum meeting?
* Did some code. Still getting familiar with the android development
* What is planned to be done until the next scrum meeting?
* .Continue coding.

What are the hurdles?

**Scrum Meeting #16 -- Sprint #3 -- Friday, September 30th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Was able to build the latest Android app code from github.
* What is planned to be done until the next scrum meeting?
* Need to watch video and read up on how to not only work this IDE but also how the code fits together.
* What are the hurdles?
* Learn how to test/see code?

Jofran Duran:

* What was done since the last scrum meeting?
* Sent and receive approval for the coach role related user stories and add them on mingle
* What is planned to be done until the next scrum meeting?
* Start coding
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Finished the screen to create a game in the android application. Right now only creates a game with the time you select. Still no interaction with Arduino.
* What is planned to be done until the next scrum meeting?
* Work on the connection with arduino.
* What are the hurdles?
* n/a

Rolando Ramos:

* What was done since the last scrum meeting?
* I was able to save something into the FireBase database
* What is planned to be done until the next scrum meeting?
* .Work on save sequence per user

What are the hurdles?

**Scrum Meeting #17 -- Sprint #3 -- Monday, October 3rd**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* N/A - out of town on personal matters.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jofran Duran:

* What was done since the last scrum meeting?
* Started the UI for the user to enroll as coach
* What is planned to be done until the next scrum meeting?
* Learn about Firebase
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Started to code the connection with the arduino on a side project.
* What is planned to be done until the next scrum meeting?
* Successful connect to arduino
* What are the hurdles?
* Right now it’s hard for me to handle all the hardware due to limited knowledge on the topic.

Rolando Ramos:

* What was done since the last scrum meeting?
* Was able to save sequence. .
* What is planned to be done until the next scrum meeting?
* . Now I need to add feature to assign and save name per sequence

What are the hurdles?

**Scrum Meeting #18 -- Sprint #3 -- Tuesday, October 4th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* N/A - out of town on personal matters.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jofran Duran:

* What was done since the last scrum meeting?
* Learned basic concepts about Firebase
* What is planned to be done until the next scrum meeting?
* Code the creation of Teams by the Coach
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Successfully receive data from the arduino. Make a connection with the arduino.
* What is planned to be done until the next scrum meeting?
* Meeting with gummi and tony. Discuss what are the priorities.
* What are the hurdles?
* Connection with arduino seems quite not stable.

Rolando Ramos:

* What was done since the last scrum meeting?
* I was able to assign name per sequence. But if I create new one overwrites existing one. We need to allow store different sequences per user.
* What is planned to be done until the next scrum meeting?
* .Work on allowing multiple sequences per user

What are the hurdles?

**Scrum Meeting #19 -- Sprint #3 -- Wednesday, October 5th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* N/A - out of town on personal matters.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Jofran Duran:

* What was done since the last scrum meeting?
* No activities since last Scrum Meeting
* What is planned to be done until the next scrum meeting?
* Code creation of Teams by the Coach
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Meeting with Gummi and Tony on Skype. We discussed the priorities of the application regarding the game.
* What is planned to be done until the next scrum meeting?
* Try to connect with more than 1 arduino
* What are the hurdles?
* I’m not sure how network protocols work so I have to research about it.

Rolando Ramos:

* What was done since the last scrum meeting?
* Finally code allows to save multiple sequences per user.
* What is planned to be done until the next scrum meeting?
* .Test code and try to push to repository

What are the hurdles?

**Scrum Meeting #20 -- Sprint #3 -- Friday, October 7th**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Since I was out of town the first half of the week, I worked hard these last two days to get back on track and in line with my goals for this sprint. I did a lot of research while I was out of town, since I did not have access to my laptop to do actual coding. So i dove right into creating the history page, and creating the link to it from the main dashboard. I played around with layouts, but for now everything is super simple and with fake data (until the games info is actually being stored, or until I learn how to store fake data in firebase to play with). Also created buttons for each “game” history to view more details. So linked those buttons with a new page that right now is just a generic page, since, once again, there is no data to pull as of yet.
* What is planned to be done until the next scrum meeting?
* Read up on firebase and see if there is a way i can fake store data. Get with Pedro on this
* What are the hurdles?
* Extremely unfamiliar with firebase? Need to wrap my head around how it is all stored and how I can pull from it. Is there a way to see the database in its entirety separately?

Jofran Duran:

* What was done since the last scrum meeting?
* UI to create teams by the coach
* What is planned to be done until the next scrum meeting?
* Test recent code to make sure is working properly for Tuesday’s revision
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Tried the connection with more than 1 arduino
* What is planned to be done until the next scrum meeting?
* Research more about how to connect with more than 1 arduino at the time
* What are the hurdles?
* There is a problem where I can’t connect to two arduinos at the same time

Rolando Ramos:

* What was done since the last scrum meeting?
* Test done
* What is planned to be done until the next scrum meeting?
* .Prepare feedback documents.

What are the hurdles?

**Scrum Meeting #21 -- Sprint #4 -- Monday, October 10th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Reviewed notes from sprint planning to brainstorm plan for this sprint
* What is planned to be done until the next scrum meeting?
* Research MPAndroidCharts for a line graph
* What are the hurdles?
* Need to import library to use

Jofran Durán:

* What was done since the last scrum meeting?
* Tested code to make sure it works properly for the Sprint #3 revision by Mohsen
* What is planned to be done until the next scrum meeting?
* Failed at completing the documents for my the user stories reported today, should review the type of diagrams requested and make the diagrams
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Tried another approach to connect to multiple arduinos
* What is planned to be done until the next scrum meeting?
* Finish the connection with more than one arduino
* What are the hurdles?
* Still can’t connect with more than multiple arduinos. Maybe it’s that I cannot have two sockets pointing to the same socket? But I can connect on the command line

Rolando Ramos:

* What was done since the last scrum meeting?
* Get new story 869 assigned
* What is planned to be done until the next scrum meeting?
* Work on story description
* What are the hurdles?

**Scrum Meeting #22 -- Sprint #4 -- Tuesday, October 11th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Downloaded documentation on MPAndriodCharts and looked over some examples
* What is planned to be done until the next scrum meeting?
* Try to import library based on examples
* What are the hurdles?
* Just keep reading and learning more

Jofran Durán:

* What was done since the last scrum meeting?
* Review chapter 2 on regards to the UML diagrams
* What is planned to be done until the next scrum meeting?
* Meeting with product owner and compete diagrams
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Success! Successfully connected to multiple arduinos.
* What is planned to be done until the next scrum meeting?
* Move all the code to the main application. I was using a test to speed up the coding
* What are the hurdles?
* None so far. Just a new way to architecture the classes.

Rolando Ramos:

* What was done since the last scrum meeting?
* I have my story assigned
* What is planned to be done until the next scrum meeting?
* Work on diagrams
* What are the hurdles?

**Scrum Meeting #23 -- Sprint #4 -- Thursday, October 13th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Met with Gummi and group in person in meeting room. Got to see code run and attempt to get make wifi feedback work to our liking
* What is planned to be done until the next scrum meeting?
* Look over the arduino code to maybe give some input on a good if statement to grab the right data at the right times
* What are the hurdles?
* Get newest arduino code from pedro

Jofran Durán:

* What was done since the last scrum meeting?
* Meeting with product owner and review of the arduino code to get a counter of the number of hit a sensor get.
* What is planned to be done until the next scrum meeting?
* Start learning about Firebase
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?

Finishing the connection with arduinos on the application

* What is planned to be done until the next scrum meeting?

Finish all the connection with arduino and decide how to restrict the application to go to screens without being connected

* What are the hurdles?
* N/A

Rolando Ramos:

* What was done since the last scrum meeting?
* Met with product owner and did a demo of my precious story
* What is planned to be done until the next scrum meeting?
* Work on diagrams
* What are the hurdles?

**Scrum Meeting #24 -- Sprint #4 -- Friday, October 14th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Pulled latest code from github to “start over” with. Create button from latest codes dashboard page to a fresh view of the history page. This will house the graph and such
* What is planned to be done until the next scrum meeting?
* Need to look up some fancy fonts/backsgrounds to make this look nice
* What are the hurdles?
* N/a

Jofran Durán:

* What was done since the last scrum meeting?
* Learned about Firebase
* What is planned to be done until the next scrum meeting?
* Get together with the team to find out how they have been using Firebase to complement what I’ve learned of it so far.
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Implemented Base Connection Fragment for only access when a connection is made. If not the user is redirected to the main screen
* What is planned to be done until the next scrum meeting?
* Update the creating game screen logic to use the current architecture.
* What are the hurdles?
* How to handle the game logic with the arduinos that run on different threads?

Rolando Ramos:

* What was done since the last scrum meeting?
* I did diagrams
* What is planned to be done until the next scrum meeting?
* Start coding
* What are the hurdles?

**Scrum Meeting #25 -- Sprint #4 -- Monday, October 17th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Nothing over the weekend
* What is planned to be done until the next scrum meeting?
* Try some graphs!!!
* What are the hurdles?
* Lots of trial and error probably

Jofran Durán:

* What was done since the last scrum meeting?
* Wrapped my head around the use of Firebase
* What is planned to be done until the next scrum meeting?
* Get connected to the database to start saving data of my user stories
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Blocked users from going into start creating game without arduino connection
* What is planned to be done until the next scrum meeting?
* Adding the starting game logic to the new game architecture
* What are the hurdles?
* n/a

Rolando Ramos:

* What was done since the last scrum meeting?
* Started coding
* What is planned to be done until the next scrum meeting?
* Continue coding
* What are the hurdles?

**Scrum Meeting #26 -- Sprint #4 -- Tuesday, October 18th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Got a bar graph going!
* What is planned to be done until the next scrum meeting?
* Try for a line graph - better display for lifetime views
* What are the hurdles?
* Line graph has a few more specifics needing research

Jofran Durán:

* What was done since the last scrum meeting?
* Successfully connected to the database and played around with Firebase
* What is planned to be done until the next scrum meeting?
* Save data from my user stories to the database
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Starting game with the configurations selected.
* What is planned to be done until the next scrum meeting?
* Make the hits of arduino to get the points adding
* What are the hurdles?
* n/a

Rolando Ramos:

* What was done since the last scrum meeting?
* Coding
* What is planned to be done until the next scrum meeting?
* I have my code almost complete, small issues
* What are the hurdles?

**Scrum Meeting #27 -- Sprint #4 -- Thursday, October 20th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Got the line graph down to display!
* What is planned to be done until the next scrum meeting?
* Learn how to adjust the x/y axis values that show
* What are the hurdles?
* Need to learn all of the possibilities of this third party library - what is actually capable and what is not.

Jofran Durán:

* What was done since the last scrum meeting?
* Defined along with team members the way we were saving thing in the database and got feedback from the product owner and director of technoogy.
* What is planned to be done until the next scrum meeting?
* Save teams in the database
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Implemented hit game mode.
* What is planned to be done until the next scrum meeting?
* Modify arduino code to work with the new architecture
* What are the hurdles?
* Hardware stuff is not my thing

Rolando Ramos:

* What was done since the last scrum meeting?
* Finished Coding
* What is planned to be done until the next scrum meeting?
* Code review and testing
* What are the hurdles?

**Scrum Meeting #28 -- Sprint #4 -- Friday, October 21th 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Got the x axis to display the dates of the games played and y axis to display the score. Also was able to display a legend and do some animation upon creation of the graph when you view the page. Was also able to set the min/max and make the graph clickable/zoomable.
* What is planned to be done until the next scrum meeting?
* Need to put more info on the page. Scroll down and see details below?
* What are the hurdles?
* Correlate the data between the graph and the text below somehow...

Jofran Durán:

* What was done since the last scrum meeting?
* Saved teams in database
* What is planned to be done until the next scrum meeting?
* Show the list of teams created by a coach
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Arduino code modified to support the new game
* What is planned to be done until the next scrum meeting?
* Establish how the beat timer mode will work
* What are the hurdles?
* Losing contact with the pressure pads. Probably will have to change because the pressure pad is not consistent.

Rolando Ramos:

* What was done since the last scrum meeting?
* Testing and code review
* What is planned to be done until the next scrum meeting?
* Final testing
* What are the hurdles?

**Scrum Meeting #29 -- Sprint #5 -- Monday October 24th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Finished up all mocked up graphs for sprint review and demo
* What is planned to be done until the next scrum meeting?
* Research retrieving data
* What are the hurdles?
* Query or pull?.

Jofran Durán:

* What was done since the last scrum meeting?
* Retrieved from the database the teams created by a coach
* What is planned to be done until the next scrum meeting?
* See the details of a team.
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Started to work on the beat timer mode
* What is planned to be done until the next scrum meeting?
* Keep working on beat timer mode
* What are the hurdles?
* Had some problems with the consistency of the pads

Rolando Ramos:

* What was done since the last scrum meeting?
* Review documents last sprint
* What is planned to be done until the next scrum meeting?
* Work on new story
* What are the hurdles?

**Scrum Meeting #30 -- Sprint #5 -- Tuesday, October 25th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Bookmark a lot of data retrieve examples
* What is planned to be done until the next scrum meeting?
* Try some out
* What are the hurdles?
* Need access to firebase

Jofran Durán:

* What was done since the last scrum meeting?
* See details of a team
* What is planned to be done until the next scrum meeting?
* Insert test data on the database to show the roster of the team in its details.
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?

Have to talk with electrical engineering guys. I’ve been having problems with my pressure pads

* What is planned to be done until the next scrum meeting?

Meeting with all the team of skillcourt

* What are the hurdles?
* Decided to change from pressure pads to buttons.

Rolando Ramos:

* What was done since the last scrum meeting?
* Check new story
* What is planned to be done until the next scrum meeting?
* Check with Pedro how UI will be implemented
* What are the hurdles?

**Scrum Meeting #31 -- Sprint #5 -- Wednesday, October 26th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Got access to firebase from pedro, look around
* What is planned to be done until the next scrum meeting?
* Save some fake data under my current/ap@fiu.edu user ID
* What are the hurdles?
* Not structured how it will “really” be saved for each user after a game is played

Jofran Durán:

* What was done since the last scrum meeting?
* Show roaster of the team in its details.
* What is planned to be done until the next scrum meeting?
* Start to learn how to use the android SearchView
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Design of the beat timer mode screen
* What is planned to be done until the next scrum meeting?
* Finish the blind implementation of beat timer mode
* What are the hurdles?
* Still no hardware

Rolando Ramos:

* What was done since the last scrum meeting?
* Check story requirements
* What is planned to be done until the next scrum meeting?
* Code
* What are the hurdles?

**Scrum Meeting #32 -- Sprint #5 -- Friday, October 28th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Restructure fake saved data more how pedro thinks he will be storing it for real
* What is planned to be done until the next scrum meeting?
* Now I can actually try pulling data.
* What are the hurdles?
* Think should give up on querying and just pull everything and store in arrays to use need be

Jofran Durán:

* What was done since the last scrum meeting?
* Started to play around with the android SearchView
* What is planned to be done until the next scrum meeting?
* Start to use the SearchView to look for players
* What are the hurdles?
* SearchView is quite complicated.

Pedro Carrillo:

* What was done since the last scrum meeting?
* Planning how the the timer will affect the arduinos once the frequency set passes
* What is planned to be done until the next scrum meeting?
* Finish the implementation without testing of beat timer mode
* What are the hurdles?
* No hardware yet.

Rolando Ramos:

* What was done since the last scrum meeting?
* Show dropdown in main page
* What is planned to be done until the next scrum meeting?
* Populate dropdown
* What are the hurdles?

**Scrum Meeting #33 -- Sprint #5 -- Tuesday, November 1st, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Lots of attempts at pulling data. Was able to get the data back but can’t really tell what type it is being returned in/to….
* What is planned to be done until the next scrum meeting?
* FIGURE OUT!
* What are the hurdles?
* Once figured out, how to pull apart and store into arrays to use for graphing?

Jofran Durán:

* What was done since the last scrum meeting?
* SearchView interface seems to be working properly
* What is planned to be done until the next scrum meeting?
* Start using the SearchView to retrieve user from the database
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Finished blind implementation of beat timer. Just need the hardware to test
* What is planned to be done until the next scrum meeting?
* Start working on custom sequences
* What are the hurdles?
* No hardware yet

Rolando Ramos:

* What was done since the last scrum meeting?
* Populate dropdown
* What is planned to be done until the next scrum meeting?
* Add item select event
* What are the hurdles?

**Scrum Meeting #34 -- Sprint #5 - Wednesday, November 2nd, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Finally got them stored as objects and then pulled apart as ‘long’s
* What is planned to be done until the next scrum meeting?
* Make a score array of longs and a date array of longs
* What are the hurdles?
* The graph data entry ONLY take floats…. Can we convert long to float to input easily?

Jofran Durán:

* What was done since the last scrum meeting?
* Still working with the search of users
* What is planned to be done until the next scrum meeting?
* Finish the search of users
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Started working on custom sequences for the Start game
* What is planned to be done until the next scrum meeting?
* Set up the base to finish the sequences
* What are the hurdles?
* Still can’t get the hardware to test the beat timer mode

Rolando Ramos:

* What was done since the last scrum meeting?
* Added item select event
* What is planned to be done until the next scrum meeting?
* Saved default sequence in database
* What are the hurdles?

**Scrum Meeting #35 -- Sprint #5 -- Friday, November 4th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Had to convert to string then to float to input
* What is planned to be done until the next scrum meeting?
* Make a for array for each unique game ID
* What are the hurdles?
* How to put the “Dates” at the bottom in a prettier fashion

Jofran Durán:

* What was done since the last scrum meeting?
* Search players
* What is planned to be done until the next scrum meeting?
* Assign players to teams
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Now the game is expecting a set of customs steps if provided
* What is planned to be done until the next scrum meeting?
* Meet with the electrical engineering team to sort the hardware problem
* What are the hurdles?
* Still can’t get the hardware to test the beat timer mode

Rolando Ramos:

* What was done since the last scrum meeting?
* Saved default sequence
* What is planned to be done until the next scrum meeting?
* testing
* What are the hurdles?

**Scrum Meeting #36 -- Sprint #6 -- Tuesday, November 8th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Finished testing the code from last sprint thoroughly to be sure it’s ready for any new changes needed. Get to know the code so that this next sprint will be easy transition
* What is planned to be done until the next scrum meeting?
* Get with Pedro about the database layout and what he expects will be done to it and when it might be complete
* What are the hurdles?
* N/A

Jofran Durán:

* What was done since the last scrum meeting?
* Assign players to team interface
* What is planned to be done until the next scrum meeting?
* Assign players to team implementation
* What are the hurdles?

Pedro Carrillo:

* What was done since the last scrum meeting?
* Finished to test beat timer and hit mode with the pads
* What is planned to be done until the next scrum meeting?
* Start the implementation of the main dashboard
* What are the hurdles?
* none

Rolando Ramos:

* What was done since the last scrum meeting?
* Saving default sequences
* What is planned to be done until the next scrum meeting?
* Move the sequence drop down to the Create Game page
* What are the hurdles?

**Scrum Meeting #37 -- Sprint #6 - Wednesday, November 9th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?

Add arrays for time period game was played (Pedro said this will be part of the new layout games played storage). Might be able to use this down to line for some sort of ‘Speed of Play’ type graphic

* What is planned to be done until the next scrum meeting?

Look into what graphs that could be? Kind of 3 variables…? eek

* What are the hurdles?

Need new database format, otherwise still just using my fake data

Jofran Durán:

* What was done since the last scrum meeting?
* Assign players to team connection to the database
* What is planned to be done until the next scrum meeting?
* Test the players being assigned are shown in the team roster
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Adding all the features to the main navigatino view.
* What is planned to be done until the next scrum meeting?
* Add the button for start a game from the main view and the logo of skillcourt provided by gummi
* What are the hurdles?
* none

Rolando Ramos:

* What was done since the last scrum meeting?
* Move code but is not working
* What is planned to be done until the next scrum meeting?

Fix any bugs

* What are the hurdles?

**Scrum Meeting #38 -- Sprint #6 -- Friday, November 11th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Clean up code, put each graph creation into own function
* What is planned to be done until the next scrum meeting?
* Hopefully will have new database over the weekend
* What are the hurdles?
* N/A

Jofran Durán:

* What was done since the last scrum meeting?
* Players assigned to teams showing in the team roster
* What is planned to be done until the next scrum meeting?
* Test and refine code of coach features
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Finished the implementation of the main navigation view
* What is planned to be done until the next scrum meeting?
* Start the implementation of a graph for the games played last week
* What are the hurdles?
* none

Rolando Ramos:

* What was done since the last scrum meeting?

Sequence drop down working on CReate game page

* What is planned to be done until the next scrum meeting?
* I need to populate the default sequence when loading page
* What are the hurdles?

none

**Scrum Meeting #39 -- Sprint #6 -- Tuesday, November 15th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Got database layout! Had to change the datatype of most things and then in turn had to change the arrays they are stored in and the way the graphs data gets imported and written
* What is planned to be done until the next scrum meeting?
* Finishing touches and testing on this
* What are the hurdles?

Jofran Durán:

* What was done since the last scrum meeting?
* Test and refine code for coach features
* What is planned to be done until the next scrum meeting?
* Keep testing code, several bugs have been found
* What are the hurdles?

Pedro Carrillo:

* What was done since the last scrum meeting?
* Finishing the graph for games played last week
* What is planned to be done until the next scrum meeting?
* Finish with showing a graph of the games played in the last week
* What are the hurdles?
* none

Rolando Ramos:

* What was done since the last scrum meeting?
* Figuring out how to set default sequence when page loads
* What is planned to be done until the next scrum meeting?
* Finish this task
* What are the hurdles?

**Scrum Meeting #40 -- Sprint #6- Wednesday, November 16th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?

Download new code and add the graphs to that

* What is planned to be done until the next scrum meeting?

(Not the final product - so not going to bother adding fully) Will add button functionality to DONE dashboard when finished

* What are the hurdles?

Just waiting for code

Jofran Durán:

* What was done since the last scrum meeting?
* Tested coach features
* What is planned to be done until the next scrum meeting?
* Keep testing and work on documentation
* What are the hurdles?
* none

Pedro Carrillo:

* What was done since the last scrum meeting?
* Added the graph view to the game
* What is planned to be done until the next scrum meeting?
* Add the history of games to the main dashboard
* What are the hurdles?
* none

Rolando Ramos:

* What was done since the last scrum meeting?
* Done populating default sequence
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**Scrum Meeting #41 -- Sprint #6 -- Friday, November 18th, 2016**

Attendees: Pedro Carrillo, Jofran Duran, Rolando Ramos, April Perry

Start time: 10:00pm

End time: 10:15pm

April Perry:

* What was done since the last scrum meeting?
* Got the code!! Added link to my activity/page via new menu. Learn about the new menu style and do some research to make this successful.
* What is planned to be done until the next scrum meeting?
* Test test test!!!
* What are the hurdles?
* (upload my code on github for team)

Jofran Durán:

* What was done since the last scrum meeting?
* Tested coach features, worked on documentation
* What is planned to be done until the next scrum meeting?
* Keep testing, merge code with teammates
* What are the hurdles?

Pedro Carrillo:

* What was done since the last scrum meeting?
* Finished the main dashboard
* What is planned to be done until the next scrum meeting?
* Wait for the guidelines to start with the videos/documentation
* What are the hurdles?
* none

Rolando Ramos:

* What was done since the last scrum meeting?

Done with sequences

* What is planned to be done until the next scrum meeting?
* Test and push code
* What are the hurdles?