SkillCout 6.0 – Sprint Planning Meeting Minutes from the Fall 2016 Semester

Attendees:

Start time:

End time:

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story # ?

-------------------------------------------------------------------------------------------------------------------------

**Sprint #1**

Attendees: Sean, Gajen, Jofran, Rolando, Pedro, April, Manuel (via slack)

Start time: 6:30pm

End time: 7:00pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #780 (in mingle) - Version 5.0 code review
* User Story #781 (in mingle) - Successfully run SkillCourt 5.0
* User Story #782 (in mingle) - Andriod, Arduino, Java refresh and research!

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #780 - ALL DEVELOPERS
* User Story #781 - ALL DEVELOPERS
* User Story #782 - ALL DEVELOPERS

-------------------------------------------------------------------------------------------------------------------------

**Sprint #2**

Attendees: Gummi, Sean, Gajen, Jofran, Rolando, Pedro, April, Manuel (met in person in PG6)

Start time: 6:30pm

End time: 9:30pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #783 - User Login
* User Story #784 - User Registration
* User Story #785 - Maintain Session
* User Story #800 - Game < 60 seconds
* User Story #802 - Game mode beat timer

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #783 - Pedro
* User Story #784 - Pedro
* User Story #785 - Pedro
* User Story #800 - Pedro
* User Story #802 - Pedro

-------------------------------------------------------------------------------------------------------------------------

**Sprint #3**

Attendees: Gummi, Tony, Jofran, Rolando, Pedro, April, Manuel (via Sykpe Conference)

Start time: 6:30pm

End time: 8:00pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #788 - User generated game sequence
* User Story #825 - History Page
* User Story #803 - Start game from android application
* User Story #864 - Enroll as a Coach
* User Story #830 - Create Teams

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #788 - Rolando
* User Story #803 - Pedro Carrillo
* User Story #825 - April Perry
* User Story #830 - Jofran
* User Story #864 - Jofran

-------------------------------------------------------------------------------------------------------------------------

**Sprint #4**

Attendees: Gummi, Tony, Jofran, Rolando, Pedro, April, Manuel (via Sykpe Conference)

Start time: 6:30pm

End time: 8:00pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #831 - Search and Add Users
* User Story #872 - View history graphically
* User Story #869 - Set # of sequences
* User Story #803 - Start a game

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #831 - Jofran
* User Story #872- April
* User Story #803 - Pedro
* User Story #869 - Rolando

---------------------------------------------------------------------------------------------------------------------------

**Sprint #5**

Attendees: Gummi, Tony, Jofran, Rolando, Pedro, April (via in person meeting)

Start time: 6:30pm

End time: 8:00pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #831 - Search and Add Users
* User Story #872 - View history graphically
* User Story #803 - Start a game

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #831 - Jofran
* User Story #803 - Pedro
* User Story #872 - April

---------------------------------------------------------------------------------------------------------------------------

**Sprint #6**

Attendees: Gummi, Tony, Jofran, Rolando, Pedro, April (via in person meeting)

Start time: 6:30pm

End time: 8:00pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #835 - View history of players in my teams
* User Story #892 - Show dashboard

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #835 - Jofran
* User Story #892 - Pedro

---------------------------------------------------------------------------------------------------------------------------

**Sprint #7**

Attendees: Gummi, Tony, Jofran, Rolando, Pedro, April (via in person meeting)

Start time: 6:30pm

End time: 8:00pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* Next SPRINT is for merging code and DOCUMENTATION AND POSTERS!

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* Next SPRINT is for merging code and DOCUMENTATION AND POSTERS!